**Planning Phase**

**Milestone and Activity**

|  |  |
| --- | --- |
| Date | 15 NOVEMBER 2022 |
| Team ID | PNT2022TMID42258 |
| Project Name | Project – Real Time Communication System Powered by AI for Specially Abled |
| Maximum Marks | 4 Marks |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| Literature Survey &  Information  Gathering | Literature Survey & Literature survey on the 10 SEPTEMBER 2022 Information Gathering selected project & gathering information by referring the, technical papers, research publications etc | 18 SEPTEMBER 2022 |
| Prepare Empathy Map | Prepare Empathy Map Canvas 10 SEPTEMBER  2022 to capture the user Pains & Gains, Prepare list of problem statements | 18 SEPTEMBER 2022 |
| Ideation | List the by organizing the 17 SEPTEMBER 2022 brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 23 SEPTEMBER 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability | 24 SEPTEMBER 2022 |
| Problem Solution  Fit | Prepare problem - solution fit Problem Solution Fit do | 05 OCTOBER 2022 |
| Solution  Architecture | Prepare solution architecture Solution Architecture document | 06 OCTOBER 2022 |
| Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 07 OCTOBER 2022 |
| Functional Requirement | Prepare the functional Functional Requirement document. | 10 OCTOBER 2022 |
| Data Flow Diagrams | Draw the data flow diagrams and submit for review. | 11 OCTOBER 2022 |
| Technology architecture | Prepare the Technology Architecture technology architecture diagram. | 1 NOVEMBER 2022 |
| Prepare milestone and activity list | Prepare the milestones & Prepare Milestone &  Activity activity list | 15 NOVEMBER 2022 |
| Project  Development -  Delivery of Sprint1, 2,3,4 | Sprint 1-Collecting the data and processing the image  Sprint 2-Testing the model  Sprint 3-Building the application  Sprint 4-Training the CNN model on IBM cloud | 15 NOVEMBER 2022  15 NOVEMBER 2022  15 NOVEMBER 2022  In Progress… |